# TradeConnect

Full-Stack Development Plan

Social Trading Platform

# 1. Project Overview

TradeConnect is a social platform designed for traders to connect, share trades, strategies, and market insights. Users can follow other traders, explore different markets, and participate in a community of trading enthusiasts.

## Key Value Propositions

- Niche social network tailored for traders

- Encourages strategy sharing and networking

- Real-world portfolio project demonstrating authentication, CRUD, and relational database management

- Expandable with notifications, analytics, and live trade features

# 2. Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | HTML, CSS, JavaScript (Vanilla JS) |
| Backend | Node.js + Express.js |
| Database | MySQL / TiDB (Serverless MySQL) |
| Authentication | JWT + Google OAuth 2.0 |
| Hosting | Render (Backend + Frontend) |
| Domain | Namecheap |
| AI Tools | GitHub Copilot, Claude AI |

# 3. Complete File Structure

tradeconnect/

├── backend/

│   ├── config/

│   │   └── database.js

│   ├── middleware/

│   │   └── auth.js

│   ├── routes/

│   │   ├── auth.js

│   │   ├── posts.js

│   │   ├── users.js

│   │   ├── comments.js

│   │   ├── follows.js

│   │   └── alerts.js

│   ├── server.js

│   ├── package.json

│   └── .env

├── frontend/

│   ├── css/

│   │   └── style.css

│   ├── js/

│   │   ├── app.js

│   │   ├── auth.js

│   │   ├── feed.js

│   │   └── profile.js

│   ├── pages/

│   │   ├── index.html

│   │   ├── login.html

│   │   ├── register.html

│   │   ├── feed.html

│   │   ├── profile.html

│   │   └── explore.html

│   └── assets/

│       └── images/

└── README.md

# 4. Database Schema

## Tables Overview

### users

- id (INT, PRIMARY KEY, AUTO_INCREMENT)

- name (VARCHAR)

- email (VARCHAR, UNIQUE)

- password (VARCHAR, hashed)

- google_id (VARCHAR, NULLABLE)

- avatar (VARCHAR)

- bio (TEXT)

- trading_style (VARCHAR: swing, day, scalping)

- experience_level (VARCHAR)

- portfolio_link (VARCHAR)

- created_at (TIMESTAMP)

### posts

- id (INT, PRIMARY KEY, AUTO_INCREMENT)

- user_id (INT, FOREIGN KEY → users.id)

- content (TEXT)

- image_url (VARCHAR)

- market_tag (VARCHAR: Forex, Crypto, Stocks)

- strategy_tag (VARCHAR)

- created_at (TIMESTAMP)

### comments

- id (INT, PRIMARY KEY, AUTO_INCREMENT)

- user_id (INT, FOREIGN KEY → users.id)

- post_id (INT, FOREIGN KEY → posts.id)

- content (TEXT)

- created_at (TIMESTAMP)

### likes

- id (INT, PRIMARY KEY, AUTO_INCREMENT)

- user_id (INT, FOREIGN KEY → users.id)

- post_id (INT, FOREIGN KEY → posts.id)

- created_at (TIMESTAMP)

### follows

- id (INT, PRIMARY KEY, AUTO_INCREMENT)

- follower_id (INT, FOREIGN KEY → users.id)

- following_id (INT, FOREIGN KEY → users.id)

- created_at (TIMESTAMP)

### trade_alerts

- id (INT, PRIMARY KEY, AUTO_INCREMENT)

- user_id (INT, FOREIGN KEY → users.id)

- market (VARCHAR)

- alert_type (VARCHAR)

- description (TEXT)

- status (VARCHAR)

- created_at (TIMESTAMP)

# 5. Core Features Implementation

| Feature | Description |
| --- | --- |
| Authentication | Register, Login, Google OAuth sign-in with JWT session management |
| Trader Profiles | Bio, trading style (swing, day, scalping), experience level, portfolio link, avatar |
| Posts/Strategy Sharing | Share trades, charts, strategies; include images, links, or screenshots; tag markets (Forex, Crypto, Stocks) |
| Comments & Likes | Comment on posts and like posts to engage with other traders |
| Follow System | Follow/unfollow traders; feed shows posts from followed traders |
| Dashboard | View your posts, followers/following, and notifications for likes/comments |
| Search/Discovery | Search traders by name, trading style, or market; filter by strategy type or experience level |
| Trade Alerts | Post trade alerts; other users can subscribe to alerts in-feed or notifications (Optional) |

# 6. Implementation Timeline (2-3 Days)

## Day 1: Foundation & Authentication

- Setup project structure (backend + frontend folders)

- Initialize Node.js backend with Express

- Setup MySQL/TiDB database and create all tables

- Implement authentication system (Register/Login)

- Integrate Google OAuth 2.0

- Setup JWT middleware for protected routes

- Create basic UI layout (landing, login, register pages)

## Day 2: Core Features & Social Functions

- CRUD operations for posts (Create, Read, Update, Delete)

- Implement comment system

- Implement like/unlike functionality

- Follow/unfollow system

- Build feed/timeline page (shows followed traders' posts)

- Create explore/search page

- Build user profile page

- Create dashboard (my activity)

- Deploy to Render

## Day 3: Polish & Deployment (Buffer)

- Bug fixes and testing

- UI polish and responsive design

- Optional: Trade alerts feature

- Domain setup via Namecheap

- Final testing and live deployment

# 7. Required NPM Packages

## Backend Dependencies

- express - Web framework

- mysql2 - MySQL database driver

- bcryptjs - Password hashing

- jsonwebtoken - JWT authentication

- passport - Authentication middleware

- passport-google-oauth20 - Google OAuth strategy

- dotenv - Environment variables

- cors - Cross-origin resource sharing

- express-validator - Input validation

## Development Dependencies

- nodemon - Auto-restart server on changes

# 8. Next Steps - Getting Started

- Create project structure

  - Run provided setup scripts to generate folder structure

- Setup TiDB Database

  - Sign up for TiDB Cloud (free tier)

  - Create database and run SQL schema

  - Get connection credentials

- Configure Environment Variables

  - Create .env file with database credentials

  - Setup Google OAuth credentials

  - Configure JWT secret

- Install Dependencies

  - Run npm install in backend directory

- Start Development

  - Follow Day 1 tasks from implementation timeline

  - Use GitHub Copilot and Claude AI for code assistance

# 9. Important Notes

- Security Best Practices

  - Never commit .env file to Git

  - Always hash passwords with bcrypt

  - Validate and sanitize user inputs

  - Use HTTPS in production

- Database Considerations

  - Use connection pooling for better performance

  - Implement proper error handling for database operations

  - Add indexes on frequently queried columns

- Frontend Best Practices

  - Store JWT token in localStorage

  - Include token in Authorization header for API calls

  - Implement client-side form validation

  - Handle loading states and error messages

TradeConnect - Built with passion for traders 📈

Ready to connect, share, and grow together!